Project Progress Log

CIS 600 — Applied Agentic AI Systems | Syracuse University | Spring 2026

Agentic Literature Review System

Date: March 20, 2026

# Team

| Rajnish Sahani | rsahani@syr.edu — Search Agent + Orchestrator |
| --- | --- |
| Deven Wagh | dpwagh@syr.edu — Screening Agent |
| Hangye Li | hli299@syr.edu — Synthesis Agent |
| Yonghao Li | yli598@syr.edu — Planning Agent |

# Session 1 — Project Setup & Core Implementation

Date: March 20, 2026

## 1. Environment Setup

### Python Installation

- Verified existing Python 3.9.6 on macOS

- Upgraded to Python 3.11.15 via Homebrew for LangChain/LangGraph compatibility

- Confirmed pip 26.0.1 working correctly

### Tools Configured

- Homebrew 5.0.16 (already installed)

- VS Code with code shell command installed

- Git identity configured globally

## 2. GitHub Repository

| Repository | Agentic-lit-review |
| --- | --- |
| URL | https://github.com/rajnishsahani/Agentic-lit-review |
| Collaborators | Yonghao-Li312, hli2992026 |
| .gitignore | venv/, __pycache__/, .env, outputs/, .DS_Store |

## 3. Dependencies Installed

- langchain, langgraph, langchain-core

- langchain-google-genai

- arxiv, requests

- python-dotenv, google-generativeai

## 4. Files Implemented

### state/shared_state.py

Defines the LangGraph TypedDict state shared across all agents:

- Paper — data model for a single paper (title, authors, abstract, year, url, relevance_score, summary, themes)

- AgentState — full pipeline state including research_topic, raw_papers, screened_papers, summaries, themes, research_gaps, research_plan, iteration controls, and messages

### tools/arxiv_tool.py

Wraps the arXiv Python API:

- search_arxiv(query, max_results) — searches arXiv and returns a list of Paper objects

- Sorted by relevance, deduplication handled in the agent layer

### agents/search_agent.py

- Uses Gemini LLM to generate 3 diverse search queries from the research topic

- Calls search_arxiv() for each query

- Deduplicates papers by title

- Returns updated state with search_queries and raw_papers

### agents/screening_agent.py

- Scores each paper's relevance (0.0-1.0) using Gemini LLM

- Filters papers with relevance score >= 0.5

- Sorts screened papers by descending relevance score

- Returns updated state with screened_papers

### agents/synthesis_agent.py

- Summarizes each screened paper (2-3 sentences) using Gemini LLM

- Identifies 3-5 major themes across all summaries

- Returns updated state with summaries and themes

### agents/planning_agent.py

- Identifies 3-5 research gaps from themes using Gemini LLM

- Generates structured research plan with proposed questions, methodology, and evaluation strategy

- Returns updated state with research_gaps and research_plan

### controller/orchestrator.py

- Builds LangGraph StateGraph with 5 nodes: search, screen, increment, synthesize, plan

- Implements conditional edge: if fewer than 3 papers screened and iterations remain, loops back to search

- run_literature_review(topic, max_iterations) is the main entry point

### main.py

- Loads .env using find_dotenv() for reliable path resolution

- Accepts research topic via input()

- Calls run_literature_review()

- Pretty-prints results: top papers, themes, research gaps, research plan, agent messages

## 5. LLM Configuration

| Provider | Google Gemini (via langchain-google-genai) |
| --- | --- |
| Model | gemini-2.0-flash-lite |
| API Key | Stored in .env as GOOGLE_API_KEY |
| Temperature | 0 (deterministic outputs) |

Note: Free tier daily quota was exhausted during testing on March 20. Quota resets at midnight Pacific Time. System is fully functional — confirmed API key works and agents initialize correctly.

## 6. Issues Encountered & Resolved

| Issue | Resolution |
| --- | --- |
| from langchain.prompts import error | Updated to from langchain_core.prompts |
| LLM initialized before .env loaded | Moved LLM initialization inside agent functions |
| load_dotenv() not finding .env | Switched to load_dotenv(find_dotenv()) |
| gemini-1.5-flash model not found | Used exact model names from list_models() |
| Free tier quota exhausted | Will retry after quota reset (midnight PT) |

## 7. Git Commits This Session

| cf4584a | Add project folder structure |
| --- | --- |
| 16e70c1 | Add gitignore |
| 8de6b63 | Add all agent files with Gemini integration |

## 8. Next Steps

- Run full end-to-end test after quota resets

- Implement evaluation/metrics.py (coverage, relevance, efficiency)

- Implement tools/semantic_scholar.py

- Create notebooks/demo.ipynb for demonstration

- Generate system architecture diagram for docs/

- Write interim report

- Add requirements.txt with pinned versions